✦  LUXE SCENT  ✦

Perfume E-Commerce Platform

Complete Development Guide & Roadmap

Version 1.0  |  Full-Stack Web Application

React  •  Node.js  •  MongoDB  •  Stripe

# Table of Contents

1.  Project Overview & Vision	3

2.  Technology Stack	4

3.  System Architecture	5

4.  Database Design & Schemas	6

5.  Front-End Development Guide	10

6.  Back-End Development Guide	13

7.  Payment Gateway Integration	16

8.  Security Implementation	18

9.  Design System & UI Guidelines	19

10.  Feature Roadmap (16 Weeks)	21

11.  Testing Strategy	23

12.  Deployment & DevOps	24

13.  Timeline & Team Structure	26

# 1. Project Overview & Vision

LuxeScent is a premium perfume e-commerce platform designed to deliver an immersive luxury shopping experience online. Inspired by modern design references like itsoffbrand.com, the platform combines editorial visuals with powerful commerce functionality.

## 1.1  Core Objectives

- Build a fully responsive, mobile-first e-commerce website for perfume retail

- Deliver a luxury brand aesthetic through refined typography, imagery, and micro-interactions

- Implement a complete shopping journey: discover → filter → cart → checkout → confirmation

- Integrate a secure payment gateway (Stripe) for real-time transaction processing

- Provide an admin dashboard for product, order, and inventory management

- Achieve sub-2-second page load times through optimized assets and CDN delivery

## 1.2  Target Audience

| Segment | Description |
| --- | --- |
| Primary | Fragrance enthusiasts aged 25–45 seeking premium and niche perfumes |
| Secondary | Gift buyers looking for luxury items for special occasions |
| Tertiary | Collectors interested in rare and limited-edition fragrances |

## 1.3  Key Performance Indicators (KPIs)

| Metric | Target |
| --- | --- |
| Page Load Time (LCP) | < 2 seconds |
| Mobile Responsiveness | 100% across iOS & Android |
| Cart Abandonment Rate | < 65% |
| Checkout Conversion Rate | > 3.5% |
| Lighthouse Score | > 90 (Performance, SEO, Accessibility) |
| Uptime SLA | 99.9% availability |

# 2. Technology Stack

## 2.1  Front-End Technologies

| Technology | Purpose & Justification |
| --- | --- |
| React 18 + Vite | Component-based UI, fast HMR dev experience, optimized production builds |
| TypeScript | Type safety, improved IDE support, fewer runtime errors |
| Tailwind CSS | Utility-first styling, consistent design tokens, small purged CSS bundles |
| Framer Motion | Declarative animations, scroll-triggered effects, gesture-based interactions |
| React Router v6 | Client-side routing, nested layouts, lazy-loaded route chunks |
| Zustand | Lightweight global state for cart, auth, and UI state management |
| React Query | Server-state caching, background refetching, and optimistic updates |
| React Hook Form + Zod | Performant forms with runtime schema validation |

## 2.2  Back-End Technologies

| Technology | Purpose & Justification |
| --- | --- |
| Node.js 20 LTS | Non-blocking I/O, large ecosystem, consistent JS across the stack |
| Express.js | Minimal web framework with extensive middleware ecosystem |
| MongoDB Atlas | Flexible document model ideal for varied product attributes |
| Mongoose | Schema validation, middleware hooks, and query builder for MongoDB |
| Redis (Upstash) | Session caching, rate limiting, and cart data persistence |
| Cloudinary | Image optimization, CDN delivery, and on-the-fly transformations |
| SendGrid | Transactional emails: order confirmations, shipping updates, receipts |
| JWT + bcrypt | Stateless authentication with secure password hashing (rounds = 12) |
| Stripe API | PCI-compliant payment processing, webhooks, and refund handling |

## 2.3  DevOps & Infrastructure

| Technology | Purpose |
| --- | --- |
| Vercel | Front-end deployment with edge network and preview environments |
| Railway / Render | Node.js backend hosting with auto-deploy from GitHub |
| MongoDB Atlas | Managed cloud database with automated backups and monitoring |
| GitHub Actions | CI/CD pipeline for automated testing and deployment |
| Docker | Containerized local development environment consistency |
| Sentry | Error monitoring and performance tracing in production |

# 3. System Architecture

## 3.1  High-Level Architecture Overview

The platform follows a decoupled architecture with a React SPA communicating with a RESTful Node.js/Express API. This enables independent scaling of front-end and back-end services.

Architecture Diagram

Browser ¦ v [React SPA on Vercel CDN] ¦ ¦ v v [Express REST API] [Stripe.js (client-side card UI)] ¦ ¦ v v [MongoDB] [Redis Cache] ¦ v [Cloudinary CDN] <-- product images ¦ v [SendGrid] <-- transactional emails

## 3.2  API Endpoint Summary

| Resource | Key Endpoints |
| --- | --- |
| Auth | POST /auth/register, POST /auth/login, POST /auth/refresh, POST /auth/logout |
| Products | GET /products, GET /products/:id, POST /products (admin), PUT /products/:id |
| Cart | GET /cart, POST /cart/add, PUT /cart/update, DELETE /cart/remove |
| Orders | POST /orders, GET /orders/:id, GET /orders (admin), PUT /orders/:id/status |
| Payments | POST /payments/intent, POST /payments/webhook |
| Users | GET /users/me, PUT /users/me, GET /users (admin) |
| Reviews | GET /reviews/:productId, POST /reviews, DELETE /reviews/:id (admin) |

# 4. Database Design & Schemas

MongoDB's flexible document model is ideal for a perfume catalog where products carry varying fragrance attributes. The schema uses embedded documents for performance and references for shared data integrity.

## 4.1  Product Schema

models/Product.js — Mongoose Schema

const productSchema = new mongoose.Schema({ // ── Core Identity ─────────────────────────────────────── name: { type: String, required: true, trim: true }, slug: { type: String, unique: true }, // e.g. 'chanel-no5-edp' brand: { type: String, required: true, index: true }, shortDescription: { type: String, maxlength: 200 }, description: { type: String }, // ── Pricing ───────────────────────────────────────────── price: { type: Number, required: true, min: 0 }, compareAtPrice: { type: Number }, // Original price for sale display // ── Images ────────────────────────────────────────────── images: [{ url: { type: String, required: true }, // Cloudinary URL alt: { type: String }, isPrimary: { type: Boolean, default: false }, }], // ── Classification ─────────────────────────────────────── category: { type: String, enum: ['eau-de-parfum', 'eau-de-toilette', 'parfum', 'cologne', 'body-mist'], required: true, }, gender: { type: String, enum: ['masculine', 'feminine', 'unisex'] }, tags: [{ type: String }], // ['floral', 'woody', 'oriental'] // ── Fragrance Profile ───────────────────────────────────── notes: { top: [{ type: String }], // First impression (0-15 min) middle: [{ type: String }], // Heart notes (15-60 min) base: [{ type: String }], // Dry-down (60 min+) }, concentration: { type: String }, // e.g. 'EDP', 'EDT', 'Parfum' sillage: { type: String }, // 'light' ¦ 'moderate' ¦ 'heavy' longevity: { type: String }, // '4-6 hours' ¦ '8-12 hours' // ── Variants (sizes) ────────────────────────────────────── variants: [{ size: { type: Number, required: true }, // e.g. 50 unit: { type: String, default: 'ml' }, price: { type: Number, required: true }, stock: { type: Number, default: 0 }, sku: { type: String }, }], // ── Aggregated Ratings ─────────────────────────────────── ratings: { average: { type: Number, default: 0, min: 0, max: 5 }, count: { type: Number, default: 0 }, }, // ── Status Flags ───────────────────────────────────────── isFeatured: { type: Boolean, default: false }, isActive: { type: Boolean, default: true }, }, { timestamps: true }); // Indexes productSchema.index({ name: 'text', description: 'text', brand: 'text' }); productSchema.index({ brand: 1, category: 1, price: 1 }); productSchema.index({ slug: 1 }, { unique: true });

## 4.2  User Schema

models/User.js — Mongoose Schema

const userSchema = new mongoose.Schema({ // ── Authentication ─────────────────────────────────────── email: { type: String, required: true, unique: true, lowercase: true }, password: { type: String, required: true }, // bcrypt hash, rounds = 12 emailVerified: { type: Boolean, default: false }, role: { type: String, enum: ['customer', 'admin'], default: 'customer' }, // ── Profile ────────────────────────────────────────────── firstName: { type: String, trim: true }, lastName: { type: String, trim: true }, phone: { type: String }, avatar: { type: String }, // Cloudinary URL // ── Addresses ──────────────────────────────────────────── addresses: [{ label: { type: String }, // 'home', 'work', 'other' firstName: { type: String }, lastName: { type: String }, street: { type: String }, city: { type: String }, state: { type: String }, postalCode: { type: String }, country: { type: String, default: 'US' }, isDefault: { type: Boolean, default: false }, }], // ── Commerce ───────────────────────────────────────────── wishlist: [{ type: mongoose.Schema.Types.ObjectId, ref: 'Product' }], stripeCustomerId: { type: String }, // Stripe customer reference // ── Auth Tokens ─────────────────────────────────────────── refreshToken: { type: String }, // Hashed refresh token passwordResetToken: { type: String }, passwordResetExpires: { type: Date }, }, { timestamps: true }); // Pre-save: hash password before storing userSchema.pre('save', async function(next) { if (!this.isModified('password')) return next(); this.password = await bcrypt.hash(this.password, 12); next(); });

## 4.3  Order Schema

models/Order.js — Mongoose Schema

const orderSchema = new mongoose.Schema({ // ── Identity ───────────────────────────────────────────── orderNumber: { type: String, unique: true }, // e.g. 'LS-20241215-0042' user: { type: mongoose.Schema.Types.ObjectId, ref: 'User' }, // ── Line Items (snapshot at time of purchase) ───────────── items: [{ product: { type: mongoose.Schema.Types.ObjectId, ref: 'Product' }, name: { type: String, required: true }, // Snapshot name brand: { type: String }, image: { type: String }, // Snapshot image URL price: { type: Number, required: true }, // Unit price at purchase quantity: { type: Number, required: true, min: 1 }, variant: { size: Number, unit: String }, // e.g. { size: 50, unit: 'ml' } subtotal: { type: Number }, // price * quantity }], // ── Financials ──────────────────────────────────────────── subtotal: { type: Number, required: true }, shipping: { type: Number, default: 0 }, tax: { type: Number, default: 0 }, discount: { type: Number, default: 0 }, total: { type: Number, required: true }, couponCode: { type: String }, // ── Shipping ───────────────────────────────────────────── shippingAddress: { firstName: String, lastName: String, street: String, city: String, state: String, postalCode: String, country: String, }, trackingNumber: { type: String }, shippingMethod: { type: String }, // 'standard' ¦ 'express' // ── Status ─────────────────────────────────────────────── status: { type: String, enum: ['pending','confirmed','processing','shipped','delivered','cancelled','refunded'], default: 'pending', }, paymentStatus: { type: String, enum: ['pending', 'paid', 'failed', 'refunded'], default: 'pending', }, // ── Payment Reference ───────────────────────────────────── stripePaymentIntentId: { type: String }, stripeChargeId: { type: String }, // ── Internal Notes ──────────────────────────────────────── notes: { type: String }, }, { timestamps: true });

## 4.4  Review Schema

models/Review.js — Mongoose Schema

const reviewSchema = new mongoose.Schema({ product: { type: mongoose.Schema.Types.ObjectId, ref: 'Product', required: true }, user: { type: mongoose.Schema.Types.ObjectId, ref: 'User', required: true }, rating: { type: Number, required: true, min: 1, max: 5 }, title: { type: String, maxlength: 100 }, body: { type: String, maxlength: 2000 }, // Verified purchase flag — set by order lookup isVerified: { type: Boolean, default: false }, status: { type: String, enum: ['pending', 'approved', 'rejected'], default: 'pending', }, helpfulVotes: { type: Number, default: 0 }, }, { timestamps: true }); // Compound index: one review per user per product reviewSchema.index({ product: 1, user: 1 }, { unique: true }); // Post-save: recalculate product rating average reviewSchema.post('save', async function() { const stats = await Review.aggregate([ { $match: { product: this.product, status: 'approved' } }, { $group: { _id: '$product', avg: { $avg: '$rating' }, count: { $sum: 1 } } } ]); if (stats.length) { await Product.findByIdAndUpdate(this.product, { 'ratings.average': stats[0].avg.toFixed(1), 'ratings.count': stats[0].count }); } });

## 4.5  Database Indexes Summary

| Collection.Field | Index Type | Purpose |
| --- | --- | --- |
| products.name, description, brand | Text (compound) | Full-text search |
| products.slug | Unique | URL lookup by slug |
| products.brand + category + price | Compound | Filter + sort queries |
| users.email | Unique | Login & duplicate prevention |
| orders.orderNumber | Unique | Order lookup by number |
| orders.user | Single | User's order history |
| orders.status | Single | Admin order management |
| reviews.product + user | Unique compound | One review per user per product |

# 5. Front-End Development Guide

## 5.1  Project Structure

React + Vite Project Directory

src/ ├── assets/ # Static images, fonts, SVG icons ├── components/ │ ├── ui/ # Base: Button, Input, Modal, Badge, Spinner │ ├── layout/ # Header, Footer, MobileNav, Sidebar │ ├── product/ # ProductCard, ProductGrid, ProductDetail, QuickView │ ├── cart/ # CartDrawer, CartItem, CartSummary, EmptyCart │ ├── checkout/ # CheckoutForm, PaymentForm, OrderSummary, StepIndicator │ ├── filters/ # FilterSidebar, PriceSlider, CheckboxGroup, ActiveFilters │ └── admin/ # AdminTable, ProductForm, OrderManager, StatsCard ├── pages/ │ ├── Home.tsx # Hero, featured collections, bestsellers, newsletter │ ├── Shop.tsx # Product listing with sidebar filters │ ├── Product.tsx # Single product detail with gallery + tabs │ ├── Cart.tsx # Cart review page │ ├── Checkout.tsx # Multi-step checkout flow │ ├── OrderConfirm.tsx # Post-purchase confirmation page │ ├── Account.tsx # User profile, addresses, wishlist │ ├── Orders.tsx # Order history + order detail │ └── admin/ # Dashboard, Products, Orders, Users ├── hooks/ │ ├── useCart.ts # Cart add/remove/update logic │ ├── useAuth.ts # Login, logout, token refresh │ ├── useProducts.ts # React Query wrapper for product fetching │ └── useFilters.ts # URL-synced filter state ├── store/ │ ├── cartStore.ts # Zustand cart store (localStorage persisted) │ └── authStore.ts # Zustand auth store (in-memory access token) ├── services/ │ ├── api.ts # Axios instance with interceptors │ ├── products.ts # Product API calls │ ├── orders.ts # Order API calls │ └── auth.ts # Auth API calls ├── types/ # TypeScript interfaces: Product, User, Order, Cart ├── utils/ # formatPrice, slugify, truncate, validators └── styles/ # globals.css, Tailwind theme config

## 5.2  Key Pages & Components

### Homepage

- Full-viewport hero section with video or parallax background and primary CTA

- Featured Collections grid with hover animations and category quick-links

- Bestsellers carousel with touch/swipe support (Embla Carousel)

- Brand story editorial section with lifestyle photography

- Newsletter signup with inline validation and success state

### Product Listing Page (Shop)

- Sticky sidebar: brand multi-select, category, fragrance notes, gender, price range slider

- Product grid: 3-column desktop / 2-column tablet / 1-column mobile

- Quick-view modal on hover — shows key info and Add to Cart without leaving the page

- Sort controls: price asc/desc, popularity, newest, rating

- Active filter pills with individual remove buttons and 'Clear all'

### Product Detail Page

- Image gallery with thumbnail strip, zoom on hover, and full-screen lightbox

- Volume/size selector with per-option pricing dynamically displayed

- Fragrance pyramid visualization (top / heart / base notes)

- Longevity and sillage visual badge indicators

- Tabbed content: Description, Fragrance Notes, How to Wear, Reviews

- Customer reviews with star histogram and pagination

### Cart & Checkout

- Slide-in cart drawer (right panel) with real-time subtotal updates

- Quantity stepper with optimistic UI — instant response, server sync in background

- Coupon code field with validation feedback and applied discount display

- Multi-step checkout: Shipping Address → Payment → Order Review → Confirmation

- Guest checkout option — no forced registration to reduce friction

## 5.3  State Management

| State Domain | Solution | Persistence |
| --- | --- | --- |
| Cart items | Zustand cartStore | localStorage — survives refresh |
| Auth / user session | Zustand authStore | In-memory only (security) |
| Product / server data | React Query | Query cache (configurable stale time) |
| Form state | React Hook Form | Local component state |
| URL filters | useSearchParams | URL — shareable links |
| UI state (modals) | Local useState | None — ephemeral |

# 6. Back-End Development Guide

## 6.1  Project Structure

Node.js / Express Project Directory

src/ ├── config/ │ ├── db.js # mongoose.connect() + connection events │ ├── redis.js # Upstash Redis client setup │ └── cloudinary.js # Cloudinary SDK configuration ├── controllers/ # Route handler functions (thin, delegate to services) │ ├── authController.js │ ├── productController.js │ ├── cartController.js │ ├── orderController.js │ └── paymentController.js ├── models/ # Mongoose schema + model definitions │ ├── User.js │ ├── Product.js │ ├── Order.js │ └── Review.js ├── routes/ # Express Router files — map HTTP verbs to controllers │ ├── authRoutes.js │ ├── productRoutes.js │ ├── orderRoutes.js │ └── paymentRoutes.js ├── middleware/ │ ├── authenticate.js # Verify JWT access token, attach req.user │ ├── authorize.js # Role-based access: authorize('admin') │ ├── validate.js # Zod schema middleware factory │ ├── rateLimiter.js # Redis sliding-window rate limiter │ ├── errorHandler.js # Global error handler + AppError class │ └── upload.js # Multer + Cloudinary stream upload ├── services/ │ ├── emailService.js # SendGrid templates: order confirm, reset password │ ├── stripeService.js # PaymentIntent creation + webhook verification │ └── cacheService.js # Redis get/set/del helpers with TTL ├── utils/ │ ├── APIFeatures.js # Filter, sort, paginate query builder │ ├── generateSlug.js # URL-safe slug from product name │ ├── generateOrderNo.js │ └── calculateTotals.js └── app.js # Express init, middleware stack, route mounting

## 6.2  JWT Authentication Flow

Dual-Token Auth Strategy

REGISTRATION / LOGIN 1. User submits { email, password } 2. Server validates credentials (bcrypt.compare) 3. Server generates: accessToken — JWT, signed, expires in 15 minutes refreshToken — JWT, signed, expires in 7 days 4. refreshToken is stored (hashed) in users.refreshToken field 5. Response: { accessToken } in body + Set-Cookie: refreshToken (HttpOnly, Secure, SameSite=Strict) AUTHENTICATED REQUEST Client sends: Authorization: Bearer <accessToken> Middleware verifies JWT signature + expiry → attaches req.user TOKEN REFRESH (silent, automatic) 1. API returns 401 (token expired) 2. React interceptor calls POST /auth/refresh (cookie sent automatically) 3. Server verifies refreshToken cookie → issues new token pair 4. New accessToken stored in Zustand, new refreshToken cookie set 5. Original request retried with new accessToken LOGOUT 1. Server clears refreshToken in DB 2. Response clears the refreshToken cookie 3. Client clears Zustand authStore

## 6.3  APIFeatures Utility (Filtering / Sorting / Pagination)

utils/APIFeatures.js

class APIFeatures { constructor(query, queryString) { this.query = query; this.queryString = queryString; } filter() { const q = { ...this.queryString }; ['page','sort','limit','fields','search'].forEach(f => delete q[f]); // Convert gte/lte/gt/lt to MongoDB operators let str = JSON.stringify(q); str = str.replace(/\b(gte¦gt¦lte¦lt)\b/g, op => `$${op}`); this.query = this.query.find(JSON.parse(str)); return this; } search() { if (this.queryString.search) { this.query = this.query.find({ $text: { $search: this.queryString.search } }); } return this; } sort() { const sortBy = this.queryString.sort ? this.queryString.sort.split(',').join(' ') : '-createdAt'; // Default: newest first this.query = this.query.sort(sortBy); return this; } paginate() { const page = parseInt(this.queryString.page) ¦¦ 1; const limit = parseInt(this.queryString.limit) ¦¦ 20; this.query = this.query.skip((page - 1) * limit).limit(limit); return this; } } // Usage in productController.js: // const features = new APIFeatures(Product.find(), req.query) // .filter().search().sort().paginate(); // const products = await features.query;

## 6.4  Caching Strategy

| Data | Redis TTL | Invalidation Trigger |
| --- | --- | --- |
| Product listing (catalog) | 5 minutes | Any product create/update/delete |
| Individual product detail | 10 minutes | That product updated |
| Homepage featured products | 60 minutes | isFeatured flag changed |
| Guest cart | 7 days (rolling) | Cart update extends TTL |
| Rate limit counters | 15 minutes (window) | Automatic expiry |

# 7. Payment Gateway Integration

## 7.1  Stripe Integration Overview

Stripe is used as the sole payment processor. By rendering Stripe Elements (hosted UI iframes), sensitive card data never touches the application server, reducing PCI DSS scope to SAQ A.

## 7.2  Full Payment Flow

Stripe Payment Intent Flow — Step by Step

STEP 1 — User clicks 'Proceed to Checkout' Cart data is sent to the server for server-side total calculation. (Never trust client-calculated totals for financial transactions.) STEP 2 — Server creates PaymentIntent POST /payments/intent Body: { cartItems, shippingMethod, couponCode } Server calculates: subtotal, shipping, tax, discount, total Server calls: stripe.paymentIntents.create({ amount, currency, metadata }) Response: { clientSecret: 'pi_xxx_secret_xxx', orderId: '...' } STEP 3 — Front-end mounts Stripe Elements const stripe = loadStripe(process.env.VITE_STRIPE_PK); const elements = stripe.elements({ clientSecret }); const payEl = elements.create('payment'); payEl.mount('#payment-element'); // Card data typed into Stripe-hosted iframe — never touches your JS STEP 4 — User submits payment form await stripe.confirmPayment({ elements, confirmParams: { return_url: 'https://luxescent.com/order-confirmation' } }); // On success: Stripe redirects to return_url with ?payment_intent=pi_xxx // On failure: returns error object for inline display STEP 5 — Stripe Webhook (server-side confirmation) Stripe POSTs to: POST /payments/webhook Event: payment_intent.succeeded Handler: 1. Verify signature: stripe.webhooks.constructEvent(rawBody, sig, secret) 2. Find order by paymentIntentId 3. Update order.paymentStatus = 'paid' 4. Update order.status = 'confirmed' 5. Decrement product stock for each line item 6. Send order confirmation email via SendGrid 7. Return res.status(200).json({ received: true })

## 7.3  Test Cards Reference

| Card Number | Result |
| --- | --- |
| 4242 4242 4242 4242 | Payment succeeds |
| 4000 0000 0000 0002 | Card declined |
| 4000 0025 0000 3155 | Requires 3D Secure authentication |
| 4000 0000 0000 9995 | Insufficient funds |
| 5555 5555 5555 4444 | Mastercard — succeeds |

Use any future expiry date, any 3-digit CVC, and any 5-digit postal code for all test cards.

# 8. Security Implementation

## 8.1  Security Checklist

| Measure | Implementation Detail |
| --- | --- |
| HTTPS / TLS | Force HTTPS everywhere; HTTP → HTTPS redirect; HSTS header (max-age=31536000) |
| JWT Storage | accessToken in memory (Zustand); refreshToken in HttpOnly + Secure cookie |
| Password Hashing | bcrypt with cost factor 12 — auto-upgraded on login if factor increases |
| Input Validation | Zod schemas validate all request bodies, query params, and route params |
| NoSQL Injection | Mongoose sanitizes queries; never pass raw req.body to .find() |
| XSS Prevention | Helmet.js Content Security Policy; DOMPurify for any user-rendered HTML |
| CSRF Protection | SameSite=Strict cookies + CSRF token for state-changing POST requests |
| Rate Limiting | Redis: 100 req/15min globally; 5 req/15min for /auth endpoints |
| CORS | Strict origin whitelist; credentials: true only for own front-end origin |
| PCI Compliance | Stripe Elements — card data never touches your server (SAQ A scope) |
| Secrets | All secrets in .env files; GitHub Secrets for CI; never commit .env |
| Dependencies | npm audit in CI pipeline; Dependabot for automated security PRs |

## 8.2  Helmet.js CSP Configuration

app.js — Helmet Content Security Policy

app.use(helmet({ contentSecurityPolicy: { directives: { defaultSrc: ["'self'"], scriptSrc: ["'self'", 'https://js.stripe.com'], frameSrc: ['https://js.stripe.com'], imgSrc: ["'self'", 'https://res.cloudinary.com', 'data:'], connectSrc: ["'self'", 'https://api.stripe.com'], fontSrc: ["'self'", 'https://fonts.googleapis.com', 'https://fonts.gstatic.com'], styleSrc: ["'self'", "'unsafe-inline'", 'https://fonts.googleapis.com'], }, }, hsts: { maxAge: 31536000, includeSubDomains: true, preload: true }, noSniff: true, }));

# 9. Design System & UI Guidelines

## 9.1  Color Palette

| Token | Hex | Usage |
| --- | --- | --- |
| --color-primary | #1A0A2E | Deep Midnight Purple — hero backgrounds, navbar |
| --color-secondary | #2C1654 | Royal Purple — section headers, footers |
| --color-accent-gold | #D4AF37 | Champagne Gold — CTAs, borders, highlights |
| --color-accent-rose | #C9A0A0 | Dusty Rose — feminine product accents |
| --color-surface | #FAF6EE | Warm Ivory — page background, product cards |
| --color-text-primary | #1A1A1A | Near Black — body copy and headings |
| --color-text-muted | #6B5B95 | Muted Purple — labels, captions, metadata |
| --color-success | #2ECC71 | Emerald Green — success states, stock badges |
| --color-error | #E74C3C | Crimson — form errors, out-of-stock |

## 9.2  Typography System

| Element | Font Family | Size / Weight |
| --- | --- | --- |
| Display / Hero | Cormorant Garamond | 72–96px, Light (300), wide tracking |
| Page Title (H1) | Cormorant Garamond | 40–52px, Regular (400) |
| Section Heading (H2) | Cormorant Garamond | 28–36px, Medium (500) |
| Subsection (H3) | Montserrat | 18–22px, SemiBold (600), 0.05em tracking |
| Body Copy | Inter | 15–16px, Regular (400), line-height 1.75 |
| UI Labels / Buttons | Montserrat | 12–14px, Medium (500), uppercase, 0.1em |
| Prices | Montserrat | 18–24px, Bold (700), tabular-nums |
| Product Names (card) | Cormorant Garamond | 20–24px, Italic |

## 9.3  Tailwind Theme Configuration

tailwind.config.js — Custom Theme Extension

module.exports = { theme: { extend: { colors: { primary: { DEFAULT: '#1A0A2E', dark: '#0D051A' }, secondary: '#2C1654', gold: { DEFAULT: '#D4AF37', light: '#E8C94F', dark: '#B8960A' }, rose: '#C9A0A0', ivory: '#FAF6EE', }, fontFamily: { serif: ['Cormorant Garamond', 'Georgia', 'serif'], sans: ['Inter', 'system-ui', 'sans-serif'], display: ['Montserrat', 'sans-serif'], }, animation: { 'fade-up': 'fadeUp 0.5s ease-out forwards', 'shimmer': 'shimmer 1.5s infinite linear', }, keyframes: { fadeUp: { from: { opacity:0, transform:'translateY(20px)' }, to: { opacity:1 } }, shimmer: { from: { backgroundPosition:'200% 0' }, to: { backgroundPosition:'-200% 0' } }, }, }, }, };

# 10. Feature Roadmap (16 Weeks)

## Phase 1 — Foundation  (Weeks 1–4)

| Feature | Description |
| --- | --- |
| Project Setup | Vite + React + TS, Tailwind, ESLint, Prettier, Husky pre-commit hooks, Docker compose |
| Design System | Tailwind theme, Button, Input, Badge, Card, Spinner components |
| MongoDB Setup | Atlas cluster, Mongoose models, seed script with 30+ perfume products |
| Auth System | Register, login, logout, JWT dual-token, protected routes, role middleware |
| Product Listing | Shop page grid, basic category and brand filter |
| Product Detail | PDP with image gallery, fragrance info, add-to-cart, size selector |

## Phase 2 — Commerce Core  (Weeks 5–8)

| Feature | Description |
| --- | --- |
| Cart System | CartDrawer, Zustand cartStore with localStorage persistence, quantity update |
| Advanced Filters | Price range slider, notes multi-select, gender, sort controls, URL sync |
| Search | Full-text search bar with debounce, MongoDB text index, results highlighting |
| Checkout Flow | 3-step checkout: shipping form, payment, review + guest checkout option |
| Stripe Integration | PaymentIntent API, Stripe Elements UI, webhook handler, test mode |
| Order Emails | SendGrid order confirmation email with receipt and estimated delivery |

## Phase 3 — Enhancement  (Weeks 9–12)

| Feature | Description |
| --- | --- |
| Wishlist | Save products, wishlist page, heart toggle on product cards |
| Reviews | Star ratings, written reviews, verified purchase badge, admin moderation |
| Coupon Codes | Percent, fixed, and free-shipping coupon types with validation |
| User Account | Profile edit, address book, order history, password change |
| SEO | Dynamic meta tags, OpenGraph, JSON-LD Product schema markup, sitemap.xml |
| Newsletter | Email capture widget with SendGrid list sync and welcome email |

## Phase 4 — Admin & Polish  (Weeks 13–16)

| Feature | Description |
| --- | --- |
| Admin Dashboard | Revenue chart, order count, top products, low stock alerts |
| Product Management | Create/edit/delete products, Cloudinary image upload, bulk actions |
| Order Management | Order list, status update, invoice download, refund initiation |
| Analytics | Google Analytics 4, conversion funnel events, add-to-cart tracking |
| Performance | Lighthouse audit, image lazy loading, code splitting, CDN fine-tuning |
| Accessibility | WCAG 2.1 AA audit, keyboard nav, ARIA labels, screen reader testing |

# 11. Testing Strategy

## 11.1  Testing Pyramid

| Level | Tool | What Is Tested |
| --- | --- | --- |
| Unit | Vitest | Utility functions, calculations, custom hooks |
| Component | Vitest + Testing Library | ProductCard, CartItem, Form components |
| Integration | Supertest + Vitest | REST API endpoints — request → DB → response |
| End-to-End (E2E) | Playwright | Full user journeys across real browser |
| Visual Regression | Percy / Chromatic | UI component snapshot comparison |

## 11.2  Critical E2E Test Scenarios (Playwright)

- Full purchase: browse catalog → filter → PDP → add to cart → checkout → Stripe test payment → confirmation

- User registration, email verification, and login

- Product search by keyword returns relevant results

- Cart add, quantity update, coupon apply, and remove item

- Stripe declined card shows error inline without losing form data

- Mobile checkout flow on simulated iPhone 14 viewport

- Admin creates a product and it appears on the shop page

## 11.3  GitHub Actions CI Pipeline

.github/workflows/ci.yml — Pipeline Steps

on: [push, pull_request] jobs: quality: runs-on: ubuntu-latest steps: - Checkout code (actions/checkout@v4) - Setup Node 20 (actions/setup-node@v4) - Install dependencies (npm ci) - Lint: eslint . && tsc --noEmit - Unit + integration tests: vitest run --coverage - Upload coverage to Codecov e2e: needs: quality runs-on: ubuntu-latest steps: - Install Playwright browsers - Start API test server (NODE_ENV=test) - Start Vite preview server - Run Playwright: npx playwright test - Upload screenshots on failure deploy: needs: [quality, e2e] if: github.ref == 'refs/heads/main' steps: - Deploy front-end to Vercel (vercel --prod) - Deploy API to Railway (auto-deploy on push)

# 12. Deployment & DevOps

## 12.1  Required Environment Variables

.env — Server (never commit this file)

# Runtime NODE_ENV=production PORT=5000 # Database MONGODB_URI=mongodb+srv://<user>:<pass>@cluster.mongodb.net/luxescent REDIS_URL=rediss://<token>@<host>.upstash.io:6379 # Authentication JWT_ACCESS_SECRET=<256-bit hex string — generate with: openssl rand -hex 32> JWT_REFRESH_SECRET=<different 256-bit hex string> JWT_ACCESS_EXPIRY=15m JWT_REFRESH_EXPIRY=7d # Stripe STRIPE_SECRET_KEY=sk_live_... STRIPE_WEBHOOK_SECRET=whsec_... # Cloudinary CLOUDINARY_CLOUD_NAME=luxescent CLOUDINARY_API_KEY=... CLOUDINARY_API_SECRET=... # Email SENDGRID_API_KEY=SG.... FROM_EMAIL=hello@luxescent.com FROM_NAME=LuxeScent

.env — Client / Vite (VITE_ prefix is public)

VITE_API_URL=https://api.luxescent.com VITE_STRIPE_PK=pk_live_... VITE_CLOUDINARY_CLOUD=luxescent

## 12.2  Pre-Launch Checklist

- Run npm audit — resolve all critical/high severity vulnerabilities

- MongoDB Atlas: IP allowlist locked to Railway server IPs only

- Set STRIPE_WEBHOOK_SECRET from Stripe Dashboard → Webhooks → Reveal secret

- Test complete checkout flow on production with a real $0.50 test charge

- Verify all SendGrid transactional emails land in inbox (not spam)

- Run Lighthouse audit — target > 90 on all four metrics

- Confirm SSL certificate is active (auto-managed by Vercel/Railway)

- Set up UptimeRobot or Better Uptime for 24/7 monitoring with alerts

- Configure Sentry for both front-end (Vite plugin) and back-end (Express SDK)

- Submit sitemap.xml to Google Search Console

# 13. Timeline & Team Structure

## 13.1  16-Week Milestone Overview

| Week | Milestone | Key Deliverable |
| --- | --- | --- |
| 1–2 | Project Setup & Design | Repo, design system, DB schema, Figma screens |
| 3–4 | Auth + Product Foundation | Login/register, product seeding, shop page |
| 5–6 | Cart & Wishlist | CartDrawer, Zustand store, wishlist feature |
| 7–8 | Search, Filters & Sort | Full-text search, sidebar filters, URL sync |
| 9–10 | Checkout & Stripe | Multi-step checkout, Stripe Elements, webhooks |
| 11–12 | Orders & User Account | Order history, profile, address book, emails |
| 13–14 | Admin Dashboard | Product CRUD, order management, analytics |
| 15 | Testing & QA | E2E suite, accessibility audit, performance tuning |
| 16 | Launch | Production deploy, monitoring setup, soft launch |

## 13.2  Recommended Team Structure

| Role | Count | Primary Responsibilities |
| --- | --- | --- |
| Frontend Developer | 1–2 | React components, UI animations, Stripe.js, Responsive design |
| Backend Developer | 1 | API development, DB schema, Stripe webhooks, Email system |
| UI/UX Designer | 1 | Figma mockups, design system, visual QA, user flow |
| QA Engineer | 0.5 | E2E test scripts, cross-browser testing, regression |
| DevOps / Full-stack | 0.5 | CI/CD pipeline, hosting, monitoring, security review |

Project Success Criteria The LuxeScent platform will be considered production-ready when all of the following are met: ✓ All Phase 1–4 features implemented and passing automated tests ✓ Lighthouse score > 90 for Performance, Accessibility, Best Practices, and SEO ✓ Complete purchase flow working on Chrome, Firefox, Safari (desktop + mobile) ✓ Zero critical vulnerabilities in npm audit ✓ Order confirmation email delivered within 60 seconds of successful payment ✓ Page load time < 2 seconds on simulated 4G connection ✓ Admin can manage products and orders without developer assistance

— END OF DOCUMENT —

LuxeScent  |  Perfume E-Commerce Platform  |  Development Guide v1.0